What we're asking you to prove

We want to know whether an AI agent can keep UI test scripts alive as Firelight changes.

Find the change, decide what kind of work it creates, and fix the affected scripts without a QE engineer.

Cursor is required. We are evaluating the Cursor configuration as well as the results.

What we give you

- A tester login to our Firelight FLQANEXT sandbox

- One assigned product, jurisdiction, and partly written test case (would be enough for us to be sure your script would have all changes visible/impacted)

What you build

- Scripts and baseline. Automate the test case as 2 working scripts.

- Change detection, identification of severity and self-healing. Script should scan the UI and reports every change it finds, should be able to identify the expected changes vs. unexpected, then repairs the scripts and upon “human in the loop” acceptance.

Outside of initial start, and acceptance there shouldn’t need human interaction to run the scripts.

How the POC will run

Below are business days.

| Day | What happens |
| --- | --- |
| 0 | We send credentials. Confirm you can reach the wizard. |
| 1–6 | You build scripts, baseline, and agents. |
| 6 | Baseline frozen and committed. No more changes. |
| 7 | We inject changes into your product. You get change tickets for some of them. |
| 8 | You run detection, routing, and healing. Submit your change report back |

What you hand back

- A repository we can clone and run, including your committed baseline.

- The Cursor configuration that drives the agents — rules, commands, hooks, MCP config, etc.

- The change report from Day 8–9, emitted against our schema.

- The new self-healed baseline script.